Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-7062 |
| Project Name | AL BLOG NEST |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Member 1 |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | Member 2 |
| Sprint-1 | Registration | USN-3 | As a user, I can register for the application through Gmail. | 2 | Medium | Member 3 |
| Sprint-1 | Login | USN-4 | As a user, I can log into the application by entering email & password. | 2 | High | Member 4 |
| Sprint-1 | Login | USN-5 | As a user, I can reset my password if I forget it. | 2 | Medium | Member 1 |
| Sprint-1 | Login | USN-6 | As a user, I can log out and my session is kept secure using a token (JWT). | 2 | High | Member 2 |
| Sprint-1 | Dashboard | USN-7 | As a user, I can view my personal dashboard after login. | 3 | High | Member 3 |
| Sprint-1 | Dashboard | USN-8 | As a user, I can edit my profile (name, bio and photo). | 3 | Medium | Member 4 |
| Sprint-1 | Dashboard | USN-9 | As a user, I can use the application comfortably on mobile and desktop (responsive UI). | 3 | Medium | Member 1 |
| Sprint-2 | Blog Management | USN-10 | As a blogger, I can create a blog post using a rich text editor. | 5 | High | Member 2 |
| Sprint-2 | Blog Management | USN-11 | As a blogger, I can upload a cover image for my blog. | 3 | Medium | Member 3 |
| Sprint-2 | Blog Management | USN-12 | As a blogger, I can save my blog as a draft and publish it later. | 3 | High | Member 4 |
| Sprint-2 | Blog Management | USN-13 | As a blogger, I can add a category and tags to my blog. | 2 | High | Member 1 |
| Sprint-2 | Blog Management | USN-14 | As a blogger, I can edit my published blog. | 3 | High | Member 2 |
| Sprint-2 | Blog Management | USN-15 | As a blogger, I can delete my blog. | 2 | Medium | Member 3 |
| Sprint-2 | Blog Management | USN-16 | As a blogger, I can view all my blogs with their status on my dashboard. | 2 | Medium | Member 4 |
| Sprint-3 | Blog Discovery | USN-17 | As a reader, I can view the latest blogs on the home page. | 3 | High | Member 1 |
| Sprint-3 | Blog Discovery | USN-18 | As a reader, I can open and read a full blog post. | 3 | High | Member 2 |
| Sprint-3 | Blog Discovery | USN-19 | As a reader, I can search blogs by title, keyword or author. | 5 | High | Member 3 |
| Sprint-3 | Blog Discovery | USN-20 | As a reader, I can filter blogs by category and tag. | 3 | Medium | Member 4 |
| Sprint-3 | Engagement | USN-21 | As a reader, I can like a blog. | 2 | Medium | Member 1 |
| Sprint-3 | Engagement | USN-22 | As a reader, I can comment on a blog. | 3 | High | Member 2 |
| Sprint-3 | Engagement | USN-23 | As a reader, I can bookmark blogs to read later. | 1 | Low | Member 3 |
| Sprint-4 | Admin Management | USN-24 | As an administrator, I can view, block and unblock users. | 3 | High | Member 4 |
| Sprint-4 | Admin Management | USN-25 | As an administrator, I can moderate and remove inappropriate blogs and comments. | 3 | High | Member 1 |
| Sprint-4 | Admin Management | USN-26 | As an administrator, I can view platform analytics (users, posts, activity). | 3 | Medium | Member 2 |
| Sprint-4 | Engagement | USN-27 | As a reader, I can follow my favourite authors. | 2 | Low | Member 3 |
| Sprint-4 | Engagement | USN-28 | As a reader, I can share a blog through social media links. | 2 | Low | Member 4 |
| Sprint-4 | Testing & Deployment | USN-29 | As a team, we perform user acceptance testing and fix reported bugs. | 4 | High | Member 1 |
| Sprint-4 | Testing & Deployment | USN-30 | As a team, we deploy the application to the cloud so that users can access it online. | 3 | High | Member 2 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 05 Oct 2026 | 10 Oct 2026 | 20 | 10 Oct 2026 |
| Sprint-2 | 20 | 6 Days | 12 Oct 2026 | 17 Oct 2026 | 20 | 17 Oct 2026 |
| Sprint-3 | 20 | 6 Days | 19 Oct 2026 | 24 Oct 2026 | 20 | 24 Oct 2026 |
| Sprint-4 | 20 | 6 Days | 26 Oct 2026 | 31 Oct 2026 | 20 | 31 Oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts